WOOLCONNECT

SIH 2026 — ACTUAL CODEBASE MASTER PLAN

Step-by-Step Development, UI, Integration & Presentation Plan

Based on the uploaded WoolConnect.zip + supplied SIH Problem Statement

Deadline: 22 August 2026 — Afternoon

Important: This plan is deliberately focused on reusing the current codebase. Do not rebuild backend structures that already exist.

# 1. What the Uploaded Project Tells Us

The ZIP contains a full-stack WoolConnect project. The codebase inventory shows frontend pages/components and backend models/controllers/routes for several SIH-relevant domains. The exact level of frontend completion must be judged by the actual route/page wiring and live testing; file presence alone does not prove a feature is fully functional.

Observed SIH-relevant backend concepts in the ZIP: wool batch, quality, traceability, market, marketplace, warehouse, processing, training, orders, users/admin, producers

Observed page/view files: 16

Observed model files: 21

Observed controller files: 13

Observed route files: 13

## Key interpretation

The backend already contains concepts for Wool Batches, Quality Assessment, Traceability, Market Prices, Marketplace, Warehouse, Processing, Training Resources, Orders, Users/Admin and Producers.

The current frontend exposes a smaller subset of these capabilities. Therefore the fastest route is to connect existing APIs/models to simple role-based screens.

Do not create a second database model for the same concept unless the existing model is genuinely unusable.

Every feature should revolve around one central Wool Batch/Wool Passport identity.

# 2. SIH Problem Statement → Actual Project Work

| SIH Requirement | Current Codebase Evidence | Frontend Action | Priority | Definition of Done |
| --- | --- | --- | --- | --- |
| 1. Wool Market Information | Market/price concepts and Farmer Market page | Keep existing page; simplify to Today's Price + optional trend | P0 | Farmer sees regional rate and trend |
| 2. Wool Tracking | Wool batch + traceability concepts/pages | Polish Wool Journey around Batch ID | P0 | One batch shows origin → current stage |
| 3. Quality Assurance | QualityAssessment concept present | Build Inspector Quality screen using existing API/model | P0 | Grade + measured values + certificate linked to batch |
| 4. Storage/Warehousing | Warehouse concept present | Build simple Receive / Stored / Dispatch screens | P0 | Batch can be assigned to warehouse and status shown |
| 5. Wool Processing | ProcessingRequest concept present | Build processor queue + stage updates | P0 | Batch moves through processing stages |
| 6. Wool Trading Platform | Marketplace + Order concepts present | Verify listing → buyer → order flow | P0 | Buyer can find and act on verified wool |
| 7. Online Marketplace | Marketplace page/backend concepts present | Make it farmer/buyer friendly | P0 | Listing contains price, quantity, grade and passport link |
| 8. Education/Training | TrainingResource concept present | Build simple Learning/Resources screen | P1 | User can browse regional/training resources |

# 3. Final Simple Site Architecture

Do not expose every technical module in the farmer navigation. Use role-based interfaces.

| Role | Primary navigation |
| --- | --- |
| Public | Landing → About/How it works → Login/Register |
| Farmer | Home → My Wool → Today's Price → Sell Wool → My QR → More |
| Buyer | Home → Find Wool → Filters → Wool Passport → Orders → Tracking |
| Inspector | Quality Center → Pending Checks → Inspect → Certificate History |
| Warehouse | Storage → Receive → Inventory → Dispatch |
| Processor | Processing → Pending → Active → Completed |
| Artisan/Training | Learn → Resources → Artisan Directory → Services |
| Admin | Overview → Users → Batches → Market → Marketplace → System |

## Farmer UX rules

Maximum 5 primary actions on the home screen.

Use icon + large text + one-line explanation.

Use farmer language: 'My Wool', 'Today's Price', 'Sell Wool', 'My QR', 'Learn'.

Use large buttons and large touch targets.

Prefer 3-step flows instead of long forms.

Use Marathi/Hindi/English labels where practical; add language switching only after core functionality is stable.

Make voice/AI assistance a secondary button, not a requirement for completing core tasks.

Never force farmers to understand technical terms such as traceability events, API, batch object or inventory.

# 4. Six-Member Division — Exactly 2 Modules Each

| Member | Module 1 | Module 2 | What to Build | Depends On |
| --- | --- | --- | --- | --- |
| Member 1 | Farmer Home + My Wool | Add Wool + Wool Passport/QR | Simplified farmer flow; reuse existing batch/QR APIs; make one perfect batch journey | Batch API |
| Member 2 | Quality | Warehouse/Storage | Inspector grade/certificate + warehouse receive/inventory/dispatch | Batch + traceability |
| Member 3 | Processing | Traceability Journey | Processor stage updates + unified visual journey | Batch + processing |
| Member 4 | Market Information | Marketplace/Trading | Today's price + listing/search/order flow | Market + marketplace/order APIs |
| Member 5 | Buyer | Artisan/Training | Buyer discovery/orders + simple resource/artisan screens | Marketplace + training data |
| Member 6 | Admin | Integration/QA/Presentation UI | Admin verification + route testing + shared UI polish + demo dataset | All modules |

## Team rule

Each member owns UI + API wiring for their two modules.

Member 6 acts as integration owner, not as a person waiting until the end. They continuously test merged work.

All members must commit small, working changes; avoid huge untested commits near the deadline.

Use one shared demo batch ID for the end-to-end story.

# 5. STEP-BY-STEP WORK — START HERE

STEP 0 — Freeze & Backup — Before changing anything, make a copy of the ZIP/project and create a stable Git branch/tag. Record the current working commands, environment variables and database connection. Do not start redesigning before the stable version is saved.

STEP 1 — Run the Existing Project — Start frontend and backend exactly as currently configured. Test login, Farmer Dashboard, Market, Marketplace, Tracking, Add Wool Batch, Batch Details and QR. Record every error in one shared list.

STEP 2 — Map Existing APIs — For each SIH module, find the existing route/controller/model. Reuse it. Write down: endpoint, HTTP method, request body, response, authentication requirement and linked batch ID.

STEP 3 — Lock the Data Flow — Use one central ID such as WOL-MH-2026-00124. Quality, warehouse, processing, shipment, listing and order records must point back to that wool batch.

STEP 4 — Build Farmer Home First — Replace the complicated navigation with five obvious actions: My Wool, Today's Price, Sell Wool, My QR, Learn. Keep the existing backend; change the frontend presentation.

STEP 5 — Perfect the Wool Batch Flow — Make Add Wool a short form. After creation, immediately show Wool ID, QR and View Wool Journey. This becomes the primary demo path.

STEP 6 — Build Quality Screen — Use existing QualityAssessment API/model. Inspector selects batch, enters measured parameters, chooses/derives grade, saves it and displays a certificate. Add the quality event to the batch journey.

STEP 7 — Build Warehouse Screen — Use existing Warehouse API/model. Add Receive Wool, show current inventory and allow Dispatch. Each action should update the batch status/journey.

STEP 8 — Build Processing Screen — Use existing ProcessingRequest API/model. Show pending requests and stage buttons such as Washing, Sorting, Dyeing, Spinning. Every stage update should appear in the Wool Journey.

STEP 9 — Finish Marketplace/Trading — Verify that a farmer can list wool and a buyer can see the listing. Show quantity, price, grade and verification. Connect the order to the same batch.

STEP 10 — Finish Market Information — Keep the current market page but make the first view extremely simple: location, today's rate, change from yesterday and a small trend. Advanced chart can be secondary.

STEP 11 — Build Learning/Regional Resources — Use existing TrainingResource data. Create simple category cards: Sheep Care, Shearing, Wool Quality, Storage, Processing, Selling. Add regional/state filtering if the data supports it.

STEP 12 — Buyer Panel — Give buyers search, filters, listing details, Wool Passport, order and tracking. Do not copy the farmer dashboard.

STEP 13 — Admin Verification — Verify users, batches, marketplace data and overall statistics. Admin is primarily for judges/management, not the farmer.

STEP 14 — Add One AI Feature — Only after P0 modules work. Choose ONE: quality visual pre-screening, market insight, buyer matching or multilingual/voice assistant. Do not build four unstable AI features.

STEP 15 — Unified Wool Passport — Make one polished page the hero: origin, farmer, quantity, quality, QR and complete journey. This should be accessible from farmer, inspector and buyer flows.

STEP 16 — Integration Test — Run the same batch through Farm → Quality → Storage → Processing → Marketplace → Buyer. Fix broken IDs, permissions, statuses and UI states.

STEP 17 — UI Accessibility Pass — Increase font size, simplify wording, enlarge buttons, reduce form fields, add clear success/error messages and check mobile responsiveness.

STEP 18 — Feature Freeze — Stop adding features. Fix only bugs, presentation issues and demo reliability problems.

STEP 19 — Presentation & Demo — Prepare screenshots, architecture, database diagram, SIH mapping, AI explanation, impact and a 3–5 minute live demo.

STEP 20 — Rehearse — Run the demo three times with a clean test account and seeded data. Prepare a backup path if QR camera scanning, internet or AI fails.

# 6. Exact 2-Day Schedule

| Time Block | Focus | People | Output |
| --- | --- | --- | --- |
| Start → +1 hr | Backup, run current build, bug list | All | Known-good baseline |
| +1 → +3 hr | API/model mapping + farmer UX skeleton | All; M6 leads | Shared module map |
| +3 → +7 hr | Farmer + Quality + Warehouse | M1/M2 | P0 screens connected |
| +3 → +7 hr | Processing + Market + Marketplace | M3/M4 | P0 commerce/processing connected |
| +3 → +7 hr | Buyer + Training + Admin | M5/M6 | Supporting panels |
| +7 → +10 hr | Integrate one central batch | All | End-to-end journey |
| Day 1 end | Smoke test + merge | M6 + all | Stable integrated build |
| Day 2 morning | Bug fixing + UI accessibility | All | Reliable core |
| Day 2 late morning | One AI feature + multilingual/voice if stable | Assigned owner | One credible innovation |
| Day 2 afternoon | Presentation + architecture + screenshots | M6 + presentation team | Final deck |
| Day 2 evening | Full demo rehearsal | All | 3 rehearsals |
| 22 Aug before presentation | Smoke test only | M6 + demo operator | No risky changes |

# 7. How to Implement Each Module

Farmer: Find existing Farmer pages/components and batch API calls. Replace navigation labels, keep data fetching, add large action cards. For Add Wool, keep only essential fields and after successful POST navigate to Batch Details/Wool Passport.

Quality: Find QualityAssessment model/controller/route. Build a protected inspector page. Fetch pending batches, POST/PUT the inspection, then display grade/certificate. Add a traceability event after successful verification.

Warehouse: Find Warehouse model/controller/route. Build Receive and Inventory views. When receiving, store batch ID + warehouse ID + quantity + timestamp; when dispatching, update status and create a traceability event.

Processing: Find ProcessingRequest model/controller/route. Build a list of requests and a stage-update action. Each stage should update processing status and append to traceability.

Market: Use existing market price endpoint/page. Put current regional rate above the chart. Avoid overengineering live market integrations during the deadline.

Marketplace: Use existing listing/order APIs. Ensure listing has batch ID, quantity, grade, price and verification. Buyer detail page should link directly to Wool Passport.

Training: Use existing TrainingResource data. Build category cards and a resource detail page. Keep text short; use images/video links if already supported.

Buyer: Reuse marketplace data. Add search/filter and an order button. After order, show order status and batch tracking.

Admin: Reuse existing admin pages. Fix broken counts/routes only. Do not spend time building advanced analytics if the core demo is not stable.

AI: Choose one narrow, defensible feature. If image quality is used, call it visual pre-screening. If price prediction is used, call it an estimate/insight. Never present AI as certified laboratory testing.

# 8. Testing Checklist

Farmer can register/login and reach Home.

Farmer can create a wool batch.

Batch ID is unique and visible.

QR opens the correct batch/passport.

Quality record attaches to the correct batch.

Warehouse receive/dispatch updates the same batch.

Processing stage updates appear in the same journey.

Farmer can list wool.

Buyer can see and order the listing.

Market price displays correctly.

Training resources open.

Role restrictions prevent the wrong user from accessing protected actions.

Refresh does not lose critical state.

Loading/error/empty states are understandable.

Mobile layout is usable.

No console-breaking errors occur on the demo path.

# 9. Final SIH Demo Story

Login as a farmer.

Show Today's Price.

Add/open a wool batch.

Generate/open its QR Wool Passport.

Show quality verification.

Show storage.

Show processing progress.

Open Marketplace and list/find the same batch.

Switch to Buyer and order it.

Return to the Wool Passport and show the complete journey.

Close with: 'One wool batch, one digital identity, complete visibility from farm to fabric.'

# 10. What NOT to Build in These Two Days

Do not rebuild the database from scratch.

Do not replace working QR functionality merely for visual reasons.

Do not build a full payment/escrow system unless already working.

Do not build complex GPS logistics if a simple status timeline is enough for the demo.

Do not add multiple AI models just to say 'AI'.

Do not build huge dashboards for farmers.

Do not redesign every screen simultaneously.

Do not add new features after the freeze.

# 11. Definition of Success

By presentation time, the team should be able to prove one thing visually: a wool batch can be digitally identified, quality-verified, tracked through storage/processing, and connected to a buyer/marketplace.

Target: A stable, simple farmer experience covering the SIH story is more valuable than a larger number of unfinished features.

WOOLCONNECT — FARM → QUALITY → STORAGE → PROCESSING → MARKET → BUYER → FABRIC